Appendix No. 1. Specification of essential terms of the contract

TERMS OF REFERENCE

| PROJECT TITLE: | Spa Center Integrated CRM and Booking Automation Platform |
| --- | --- |
| BENEFICIARY ENTERPRISE: |  |
| CONSULTANT: | Alpha Digital Sp. z o.o. |

- BACKGROUND

1.1. Description of enterprise

| Company Profile | Buildhouse Aliaksandr Baradaukin Individual Entrepreneur was founded in 2019. It has been initially specialized in construction and interior finishing services. Today, the Buildhouse have grown into a diversified company focused on construction services, spa and hotel industry Buisldhouse operates two spa centers offering a variety of saunas and massage services, and also manages a 50-room hotel in Warsaw. In addition, it provides construction and finishing services for spa complexes and private sauna projects. |
| --- | --- |
| History and Main Developments | The company was founded in 2019, and its first steps in the market were in the field of construction services. A big step in development is the opening of a hotel in Warsaw at 24E Jana Ostroroga street, The next achievement is the opening of the ABWellness, a wellness spa complex in Warsaw. At the moment, the company is opening a large spa complex in a Polish village style with 9 different saunas, massage rooms, and a coffee shop at the Zielonka Wyszynskiego 7M street, Warsaw. |
| Products/Services | Construction services - 10%, Hotel business - 50%, Recreation and wellness services - 40% |
| Customers | In the construction business, the company’s clients are primarily local residents – owners of private homes aged 35 to 55, typically established families with solid financial standing. We also work with fitness clubs and water parks, providing construction and finishing services tailored to their operational needs. Our hotel primarily accommodates migrants aged 25 to 50 from Ukraine and Belarus who live and work in Warsaw. This segment represents our core target audience, and our services are designed to meet their long-term accommodation needs. In the spa segment, approximately half of the clients are local residents aged 25 to 55. The other half consists of well-established migrants who relocated to Poland several years ago, most of whom have above-average income levels and many of whom own their own businesses. |
| Suppliers | In the construction segment, the key suppliers include: - Koperfarm – official distributor of TYLO/HELO sauna equipment, including heaters, doors, and lighting solutions. - Harvia – a regional representative supplying a similar range of sauna products and accessories. - Drewno24 – our primary supplier of lumber and wood products, including cladding, beams, boards, and engineered wood materials. For the hotel operations, the main suppliers are: - BHP Harendarczyk – provider of professional cleaning products and hygiene solutions. - Pralnia Kropla – a professional laundry and dry-cleaning service ensuring high-quality textile maintenance. In our spa business, key suppliers include: - Pralnia Kropla – laundry and textile care. - Williams Sp. z o.o. – supplier of premium teas for our spa clients. - F.H. Slevo – supplier of bathrobes, towels, and other textile products for spa operations. |
| Competitors | Wellness: The competitors in our geographical area are Sante-Studio and Warszawianka banja. The target audience is the same as ours. |
| Competitive Advantages/ Disadvantages | Welness: We provide service that our competitors do not offer (such as broom steaming and scrubbing). We use premium materials and have a unique style, and most importantly, in the winter our salon’s demand exceeds our supply, providing a promising growth opportunity for our company. |
| Property, Plant and Equipment | Hotel area 1550m2 - rented Wellness area 160m2 - rented New Wellness area 480m2 - rented Leased areas in long-term lease for 10 years A plot of land with premises where a construction company and equipment are located 680m2 - private property |
| Organisational structure, personnel | Number of employees by type of activity Construction service - 4 people Hotel business - 4 people Wellness service - 4 people Structure: Head of business - Director/Owner Construction - Chief engineer, workers Hotel - Senior manager, receptionists, cleaning people Wellness service - Senior manager, receptionists, steam masters, cleaning lady |

Statistics for the last 3 years:

| Indicator | 2023 | 2024 | 2025 |
| --- | --- | --- | --- |
| Sales volume (Welness), number of clients per year |  |  |  |
| Revenues, thousand EUR: |  |  |  |
| Number of employees |  |  |  |
| Export, EUR |  |  |  |

  - Business need

Company’s strategic plan:

Our strategic development plan focuses on the construction and launch of a third spa complex in another district of Warsaw, expanding our presence and creating a multi-location spa network within the city.

As part of this growth, we plan to:

- Introduce an integrated CRM system and booking automation platform

- Develop a comprehensive brand book to standardize the brand identity across all locations.

- Prepare and commercialize a franchise offering for expansion into additional cities across Poland.

This strategy is designed to scale the business sustainably while strengthening brand recognition and operational efficiency.

External financing needs:

To successfully implement the strategic plan outlined above, our company requires external financing. The estimated investment needed is approximately €500,000, which will be allocated toward construction, equipment, branding, and initial operational expenses for the new spa location. The main operational bank ING Bank

Company’s main problem to be solved by the project:

As the company continues to grow in wellness industry – with a rising number of clients, an expanding range of services, and an increasing number of employees – we require the implementation of a dedicated CRM system. Without a centralized CRM platform, effective management and further scaling of the business will become increasingly difficult. A robust CRM solution is essential for streamlining internal processes, enhancing customer interactions, and supporting efficient operations across all business units.

In addition, the wellness and spa segment requires a reliable online booking system that allows clients to easily schedule appointments, manage reservations, and purchase services online. Integrating an online booking platform will improve customer experience, reduce administrative workload, and increase operational efficiency, particularly as our spa network expands.

Together, the CRM system and online booking solution will form a unified digital infrastructure necessary to support the next phase of the company’s development.

2.  PROJECT DESCRIPTION

2.1  Objectives of the consulting services

The main objective of the project is to improve management and operational efficiency, customer experience, and financial transparency by implementing a centralized digital management system for a SPA center.

The project aims to replace fragmented manual and semi-digital processes with an integrated CRM-based solution combined with a custom web application for administrators and clients.

Specific Project Objectives:

- Centralization of client data, services, staff schedules, and financial records

- Automation of appointment booking and resource management

- Improvement of customer experience through online booking

- Increase in operational transparency and managerial control

- Introduction of analytical tools to support data-driven business decisions

2.2 Economic Objectives:

| KPI | Units | Initial Value (2025) | Expected Value (2027) | Source of data |
| --- | --- | --- | --- | --- |
| Increase in labour productivity | EUR per employee |  |  | Financial reporting |
| Increase in annual turnover | EUR |  |  | Financial reporting |
| Increase in profit margin | % |  |  | Financial reporting |

2.3 Scope of services

The Consultant shall deliver the following:

| Project Phase | Services Rendered | Deliverables/ Reports |
| --- | --- | --- |
| Phase 1. Analysis and System Preparation | - Analysis of existing business processes of the SPA center. - Identification and formalization of workflows related to client management, appointment booking, staff and room scheduling, and payments and financial tracking. - Definition of functional requirements for configuration and customization of Bitrix24 CRM and for development of the custom booking system. - Definition of non-functional requirements for the custom booking system, including performance, availability, and security. - Design of integration scenarios and data synchronization logic between Bitrix24 CRM and the booking system. | Business Analysis and System Preparation Report, incl. functional and non-functional requirements specification, integration and data synchronization scheme, project implementation and configuration plan |
| Phase 2. Bitrix24 CRM Configuration and Customization | - Configuration of client database and Bitrix 24 CRM (cloud version) entities. - Setup of sales pipelines and stages reflecting the SPA service lifecycle. - Configuration of automation rules for client status changes, visit and procedure tracking, and invoicing and payment status updates. - Customization of fields, forms, and views for SPA-specific data. - Configuration of analytical dashboards and reports for client activity, service popularity, staff workload, and financial indicators. | Bitrix24 CRM configured and customized, incl. environment, workflows, rules, standardized reports and dashboards |
| Phase 3. Custom Web-Based Booking System Development | - Development of a standalone web-based booking system responsible for online appointment booking, availability calculation of specialists, rooms, and services, booking rescheduling and cancellation, and support for group sessions and prepayment. - Implementation of business logic for procedure duration and staff working hours. - Integration of online payment functionality for prepayment. - Preparation of interfaces for SPA administrators for internal use. - Standard design based on templates, within any special requirements | Custom Web-based Booking Application developed and integrated with CRM |
| Phase 4. System Integration, Testing, and Launch | - API-based integration between the booking system and Bitrix24 CRM. - Synchronization of client records, booked appointments and procedures, payment and financial data, and booking status updates. - Functional and integration testing of key business scenarios. - User acceptance testing. - Production deployment and system launch. | - Test report covering system functionality and integration - Fully operational and integrated CRM and booking system commissioned, hosted on the customer's web hosting and will be accessible at http://abwellness.pl |

3. Implementation arrangements

The project is to be monitored by the following key employee of the Beneficiary enterprise:

| Name | Position | Telephone | Email |
| --- | --- | --- | --- |

3.1 Schedule

| ACTIVITY / MONTH / WEEK | Month 1 |  |  |  |  | Month 2 |  |  |  |  |  | Month 3 |  |  |  |  | Month 4 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | W1 | W2 | W3 | W4 | W5 |  | W6 | W7 | W8 | W9 | W10 |  | W11 | W12 | W13 |  |  |
| Phase 1. Analysis and System Preparation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Phase 2. Bitrix24 CRM Configuration and Customization |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Phase 3. Custom Web-Based Booking System Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Phase 4. System Integration, Testing, and Launch |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Final reporting |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

Project start date: 16/03/2026

Project completion date: 16/07/2026

3.2 Consultant Selection

Alpha Digital Sp. z o.o. was selected as a Consultant for the assignment. The Consultant delivers the following services)

- Business Analysis

- Software Development

- Software Testing

- Project Management

- Cloud Infrastructure Management

- Market Strategy Consulting

Buildhouse Aliaksandr Baradaukin reached out to three potential consultants and conducted initial calls to assess their capabilities and project fit. Mediasol Sp. z o.o., Multinational Agency of viable innovations Sp. z o.o., and Alpha Digital Sp. z o.o. submitted commercial offers. After reviewing their proposals, Alpha Digital Sp. z o.o. was selected based on several reasons:

- Proven qualifications and relevant tech stack

- Strong experience (including e-commerce platforms)

- Clear understanding of the project needs

- Efficient and fast delivery timeline

- Competitive and cost-effective pricing

4. DELIVERABLES

- Business Analysis and System Preparation Report

- Configured Bitrix24 CRM (cloud version) customized for SPA center operations.

- A fully operational custom web-based SPA-center booking system with online appointment and prepayment functionality published at http://abwellness.pl  and integrated with Bitrix24 CRM.

- Test report covering system functionality and integration

5. BUDGET

DIRECT COSTS

| Expert | Primary role | # of days | Rate (€) | Total (€) |
| --- | --- | --- | --- | --- |
| Maryia Shchasnaya | Bitrix24 Integrator | 26 | 360 | 9 360 |
| Oleg Goncharenko | Project Manager | 5 | 360 | 1 800 |
| Alexej Ivanowski | Software developer | 22 | 360 | 7 920 |
| Total Direct Costs |  | 53 |  | 19 080 |

Other Expenses:

| Item | # of units | Price per unit (€) | Total (€) |
| --- | --- | --- | --- |
| - |  |  |  |
| Total Other Expenses |  |  |  |

TOTAL NET COST (excluding tax)	EUR 19 080

Taxes		EUR 4 388,40

TOTAL MAXIMUM PAYMENT DUE to Consultant

by the Beneficiary		EUR 23 468,40

===========================

6. SIGNATURES:

| For the Beneficiary Enterprise |  | For the Consultant |
| --- | --- | --- |
| Signatory name, position |  | Signatory name, position |

Appendix No. 2 Regulations for the provision of services

Work on the implementation project involves regular online (or offline) meetings, usually once a week.

The regularity of the meetings and specific times can be agreed upon with the project manager or the person in charge according to Appendix 1.

Regardless of the meetings, at least once a week the project manager will update you on the implementation of tasks, project status and upcoming steps.

Please note that one specialist usually has 3 to 6 projects in progress at the same time.

For the convenience of you and other clients of the company, as well as for efficient project work and meeting the agreed deadlines, we need to plan our work and stick to the schedule.

Therefore, we ask you to respect your employees' time, inform us as early as possible if for some reason you are unable to hold an agreed online interview or are unable to deliver the promised information by the deadline.

We have developed the following rules for effective project work.

Their observance is mandatory for both the Client and the Contractor.

Work Regulations:

- Our company's working hours are Monday through Friday from 9:00 am to 5:00 pm CET.

- Out-of-hours work is agreed separately in advance with the project manager and the head of the implementation department and is charged at a factor of x2.

- Regulations for online meetings during project work:

- Each online meeting is assigned a strict time from and to.

The actual time spent for each 30 minutes started is taken into account for payment.

- If the client does not show up for the appointment and does not reschedule (cancel) at least 24 hours in advance, 30 minutes of specialist work will be charged.

- The specialist waits for the client at the appointment for no more than 15 minutes.

- Should the specialist fail to attend the meeting for any reason within 15 minutes of its commencement without prior notice to the client, the client will receive 1 hour of work free of charge as compensation.

- Every Monday before 2:00 PM, the specialist sends the client a report detailing the tasks completed in the previous week, the number of hours it took, the work plan, and scheduled meetings with the client for the current week.

- Communication guidelines: The specialist/project manager will respond to all queries within a maximum of 24 hours, whenever possible - sooner.

- If for any reason the project manager does not respond within 24 hours, please reach out to the implementation manager.

The collaboration between the parties will proceed as follows:

- The client sends Tasks (Orders) to the Contractor to the email address alphadigital.cto@gmail.com

- The Contractor estimates the cost, time frame, and other terms of completing the Order, negotiates them with the Client, and upon obtaining the Client's approval, proceeds with the implementation.

- The work agreed upon by the parties may be described in detail and included in appendices to this agreement.

- After the end of each calendar month, the Contractor sends the Client an invoice based on the actual hours worked during the discussed month.

- The Client pays the invoice within 5 (five) calendar days of its receipt.

- After completing the stage works, the Contractor will notify the Client via email and provide the work results. The Client is obligated to inspect, receive the completed work, and sign the Acceptance Protocol or provide justified refusal to sign the Protocol.

……………………………………	                                     …………………………………

Client	                                                                                                         Contractor